## Slide 1: IoT Projects Weekly Update – Software Team
IoT Business Department
Rakuten Mobile, Inc.
[2021/12/17]

## Slide 2
Shaikh, Nikhat(App engineer)
Project | Key Achievements | Next week’s plans | Risks and Blockers
Pet-tracker | Worked on UI issue of activated geofence area on Map. Fixed issue related to map source and destination icon on walk history list. App launch screen UI Updated. Verified assigned issues. Verified app with tracker’s no-secure firmware and worked on battery level issue for iOS. | Work on device management, and other assigned tasks. | Tracker device needed.

## Slide 3
Kharche, Pankaj(App engineer)
Project | Key Achievements | Next week’s plans | Risks and Blockers
Pet-tracker | Timer is not correct during walk after tap user location button when map is dragged, resized, pause or zoomed Added feedback message when User’s and Pet’s image uploading failed and shown image from local storage. Fixed Nickname not update in some special case. Verified some issues and marked resolve them. | Walk scenarios refinements and other assigned issues. | Need tracker device

## Slide 4
Niharika Pandey(App engineer)
Project | Key Achievements | Next week’s plans | Risks and Blockers
Kids-tracker App | Geofence API and Local DB setup. Multiple geofence link with particular kid. App setting screen creation. Small UI changes for design. | UI changes as per new design. Static screen development. | No Tracker device available.

## Slide 5
Darshan Kumar Rawat(Devops)
Project | Key Achievements | Next week’s plans | Risks and Blockers
Pet-tracker | Found a bug related to Encrypted storage class in RCP. Implemented secret management for several clients in Pnp-manager-api Created charts, pipelines, dockerfile for DAP-PET project Deployed and exposed apps in IHIP projects. Fixing issues reported by Cho and other members. | Investigate about new Alert rules that should be Implemented in GCP for making stable env. | 

## Slide 6
Deep Bajaj(Backend engineer)
Project | Key Achievements | Next week’s plans | Risks and Blockers
Pet-tracker | Working on kid tracker API Worked on API normalization & deployment configurations | kid tracker API | 

## Slide 7
Heramba Boddu(Backend engineer)
Project | Key Achievements | Next week’s plans | Risks and Blockers
Pet-tracker | Dap-pet producer application development completed and deployed in Dev Env. Dap-pet-consumer application development completed and deployed in Dev Env | Integration testing with actual data and any further changes needs to take care. | 

## Slide 8
Bharat Ji Anupam(Backend engineer)
Project | Key Achievements | Next week’s plans | Risks and Blockers
Pet-tracker | Worked on Pet-tracker stream applications optimization. | Pet-tracker stream applications. | 

## Slide 9
Sandeep(Devops)
Project | Key Achievements | Next week’s plans | Risks and Blockers
DAP | Deployed kafka helm charts with custom configurations Integrated Prometheus with kafka cluster Written Alert rules for the Kafka and Yuga byte instances when they got down Troubleshooting the robin K8s cluster access and login issues. | Review and work on Yuga byte charts and Jenkins File in GCP environment Integrating Prometheus with Kafka cluster in GCP environment | Pending Cloud VDI Access

## Slide 10
Zameer(BA)
Project | Key Achievements | Next week’s plans | Risks and Blockers
DAP | Went through the Dashboard Requirements Installed Virtual Box and installed Ubuntu Virtual Machine to Install Superset for Visualization. | Next Week Plan 1. To add more KPIs for Pet Tracking and IHIP. 2. To work on Visual tool/Dashboard that allows Users to view the KPI's for Pet Tracker, Kids Tracker , IHIS&IMPACT 2. To document prospect for Device Management Platform - Ex. Registering the devices. 4. Install Superset once Rakuten ID is created 5. Define Users and Roles in Superset for each dashboard | 

## Slide 11: Reference material

## Slide 12: When taking a day off....
Please make sure to do two things:
-Input absent day in the Heimdall calendar
https://attnd.infoseek.ne.jp/calendar